TODO Application Work Breakdown

Name of the task: view all tasks

Estimated No of hours: 2

Actual Time Spent: 2

Notes:

Issues:

Name of the task: add new task

Estimated No of hours: 1

Actual Time Spent: 1.5

Notes: took longer because was having trouble with multiple queries on same page

Issues:

Name of the task: delete a task

Estimated No of hours: 1

Actual Time Spent: 1

Notes:

Issues:

Name of the task: filter by status

Estimated No of hours: 1

Actual Time Spent: 2

Notes: used datatables search box so it made easy to append

Issues:

Name of the task: documentation

Estimated No of hours: 5

Actual Time Spent: 10

Notes: some diagrams may still be incorrect

Issues: Had to research a lot of the diagrams to figure out what they were

Name of the task: create database design

Estimated No of hours: 1

Actual Time Spent: 3

Notes:

Issues:

Name of the task: create 3 classes

Estimated No of hours: 1

Actual Time Spent: 4

Notes:

Issues: was having trouble with php classes at first

Estimated time: 12 hours

Actual time: 23.5 hours